BITE-POS

Ship-to-Revenue Roadmap

Nasser & Claude  |  March 2026  |  v1.0

# Current State Assessment

Bite-POS is significantly more advanced than your Phase 1 spec. The backend is production-quality with proper security patterns, multi-tenancy, and comprehensive test coverage. Here is what exists today:

## What’s Built & Solid

POS Terminal: Cart, order logging, split orders, split payments with DB transactions and row locking

Guest Digital Menu: QR-based ordering with modifiers, order tracking via UUID tokens

Kitchen Display System: Real-time status flow (paid → preparing → ready → completed)

Staff PIN Login: Rate-limited 4-digit PIN authentication per shop

Manager Override System: PIN-gated sensitive actions with rate limiting

Super Admin Panel: Multi-shop management, impersonation, shop provisioning

Reports Dashboard: Revenue charts, peak hours, top products, payment breakdown (7/30 day)

Menu Builder: Drag-and-drop reorder, visibility toggles, category CRUD

Stripe Integration: Webhook handler with idempotency, signature verification, duplicate protection

Loyalty System: Phone-based points awarded on order completion

Inventory Tracking: Ingredient-level stock consumption on fulfillment

PrintNode Integration: Kitchen ticket and receipt printing via API

Audit Logging: Comprehensive event tracking across all operations

40+ Feature Tests: RBAC, tenant isolation, security, modifier validation, order lifecycle

PWA Support: Service worker with offline page, static asset caching, manifest

Design System: CSS custom properties, custom fonts, per-shop branding, reusable components

## The Gap

The product works. It just doesn’t look and feel like a product someone would pay for yet. The gap is not functionality — it’s polish, packaging, and go-to-market infrastructure.

# Phase 1: Polish & Ship (Weeks 1–2)

Goal: Make Bite look like a product worth paying for. Fix every rough edge a restaurant owner or staff member would notice on day one.

## 1.1 Currency System Fix

Currently hardcoded to $ everywhere. Oman uses OMR (3 decimal places). This is the single most obvious “this isn’t ready” signal for your market.

- Add currency_code and currency_symbol fields to the shops table

- Create a currency helper/blade directive: {{ formatPrice($amount, $shop) }}

- Replace every hardcoded $ across all Blade templates (guest-menu, pos-dashboard, shop-dashboard, reports, invoices)

- Handle OMR’s 3 decimal places (most currencies use 2)

- Default new shops to OMR for the Oman market

## 1.2 UI/UX Polish Pass

The design system is already strong. These are targeted fixes, not a redesign:

### POS Dashboard

- Add order item preview to ticket cards (currently shows total but not what’s in the order)

- Add a quick-pay button row (Cash / Card / Stripe) directly on unpaid cards to reduce clicks

- Show time elapsed since order was created (e.g. “4 min ago”) for urgency

- Add subtle pulse animation on ready orders to draw attention

- Consider sound notification when new orders arrive (optional toggle)

### Guest Menu

- Add product image support (image_url column exists but isn’t rendered)

- Show quantity controls (+/-) in cart items within the review modal

- Add ability to remove items from cart

- Show modifier names in the review modal (currently just shows “+ 2 options”)

- Add estimated wait time or order number after submission

- Improve mobile bottom sheet behavior for review modal (half-screen on mobile)

### Kitchen Display

- Cards are functional but could use larger text for kitchen visibility

- Add color-coded time indicators (green < 5 min, yellow 5–10, red > 10)

- Add order count badge in the header

- Consider a “bump” animation when status changes

### Shop Dashboard

- Weekly revenue section is a list of numbers — replace with a simple bar chart using Chart.js or similar

- Add quick action buttons: Open POS, View Kitchen, Share Guest Menu Link

- Show the guest menu QR code directly on the dashboard so owners can screenshot/print it

### General UI

- Loading states: Add skeleton/shimmer effects during Livewire loading

- Toast notifications: Replace session flash messages with animated toast components

- Empty states: Add illustration or icon + helpful CTA for empty lists

- Confirmation dialogs: Replace browser confirm() with styled modal confirmations

- Print stylesheet for invoices and receipts

## 1.3 Settings Page Expansion

- Add currency configuration (code, symbol, decimal places)

- Add receipt header fields (address, phone, CR number, VAT number)

- Add staff management section (create/edit/delete staff, assign PIN, set role)

- Add guest menu QR code generator with download button

- Add Stripe API key configuration (currently env-only)

# Phase 2: Landing Page & Go-to-Market (Week 3)

Goal: Create a public-facing presence that makes restaurant owners say “I want this.”

## 2.1 Landing Page

Replace the current welcome.blade.php with a proper marketing page. Key sections:

- Hero: Bold headline, one-liner value prop, CTA button, and a screenshot/mockup of the POS terminal

- Problem Statement: “Expensive POS systems weren’t built for restaurants in Oman” — speak to the local market pain

- Feature Grid: 4–6 cards showing POS, KDS, Guest Ordering, Reports, Menu Builder, Mobile-first

- How It Works: 3-step visual flow (Setup Menu → Take Orders → Track Everything)

- Pricing: Simple tier card(s). Suggest: Free trial → ~15–25 OMR/month per location

- Social Proof: Placeholder for testimonials (get 1–2 from beta users later)

- FAQ: Common questions about hardware requirements, internet, setup time

- Footer: Contact info, WhatsApp link (huge in Oman for business), legal links

## 2.2 Landing Page Design Direction

Extend your existing design system to the landing page. The warm, editorial aesthetic (Bricolage Grotesque, cream/orange tones, surface cards) is already distinctive. Don’t switch to a generic SaaS template — carry the same visual language.

## 2.3 SEO & Meta

- Proper meta tags (title, description, OG image)

- Arabic language support consideration (future, but structure for it now)

- Structured data for local business software

# Phase 3: Deploy & Go Live (Week 4)

Goal: Get Bite running on a real server with a real domain that a restaurant can access.

## 3.1 Hosting Recommendation

For a Laravel + Livewire + MySQL stack targeting the Oman/GCC market:

Option A — Hetzner Cloud (Recommended): Cheapest for the specs. ~€4–7/month for a VPS. Closest datacenter: Falkenstein/Helsinki. Use Laravel Forge ($12/mo) or Ploi ($8/mo) to manage it.

Option B — DigitalOcean: Slightly more expensive ($6–12/mo). Singapore datacenter for lower GCC latency. Also works with Forge/Ploi.

Option C — Railway or Render: Zero-ops deployment from Git. Higher cost at scale but fastest to set up. Good for MVP launch.

## 3.2 Deployment Checklist

- Domain: Register bitepos.app or bitepos.om or getbite.io

- SSL: Free via Let’s Encrypt (auto with Forge/Ploi)

- Database: MySQL 8.0 (switch from SQLite in .env.example)

- Queue: Set up queue worker for jobs (emails, printing)

- Mail: Configure transactional email (Resend, Postmark, or Mailgun)

- Storage: Configure S3 or local storage for product images

- Backups: Automated daily DB backups

- Monitoring: Basic uptime monitoring (Uptime Robot or Better Stack, both free tier)

- ENV: Production .env with APP_DEBUG=false, proper keys, MySQL credentials

- PWA: Update manifest.json with production URL and proper icons (192x192, 512x512)

# Phase 4: First Customers & Iteration (Weeks 5–6)

Goal: Get 2–3 real restaurants using Bite and iterate based on feedback.

## 4.1 Onboarding Flow

Keep admin-led onboarding for now but make it smooth:

- Build a simple onboarding wizard for new shop owners (welcome screen → set up profile → add first menu items → create staff PINs → done)

- Create a PDF/print setup guide for restaurant staff

- Pre-populate a demo menu so owners can see how it works immediately

- Add a “Share Guest Menu” button that generates a QR code + short link

## 4.2 Customer Acquisition Strategy

- Start with cafes and small restaurants you personally know in Muscat

- Offer 2–3 months free in exchange for feedback and a testimonial

- WhatsApp group for early adopters (direct support channel)

- Walk in with a tablet demo — the guest ordering QR flow is a killer demo

## 4.3 Feedback-Driven Fixes

Expect these requests from real users:

- Arabic language support (RTL layout)

- Receipt printing from browser (window.print fallback before PrintNode)

- Table management / dine-in vs takeaway distinction

- Daily end-of-shift report (printable cash summary)

- WhatsApp order notifications to owner

# Phase 5: Monetization (Weeks 7–8)

Goal: Start charging money.

## 5.1 Subscription Billing

- Integrate Laravel Cashier (Stripe) for subscription management

- Pricing suggestion: Free plan (1 staff, 20 products) → Pro plan (unlimited, ~15–25 OMR/month)

- Add billing page in shop settings

- Add trial period (14–30 days) for new signups

- Grace period handling for failed payments

## 5.2 Self-Serve Onboarding

Once you have paying customers, automate onboarding:

- Public signup flow: name, email, shop name → auto-provision shop → onboarding wizard

- Email verification and welcome sequence

- Stripe Checkout for plan selection during signup

# Master Task List (Claude Code Ready)

Each row is a discrete task you can hand to Claude Code. Priority order is top to bottom.

| # | Task | Effort | Impact | Notes |
| --- | --- | --- | --- | --- |
| 1 | Currency system (formatPrice helper + migration) | 2–3h | Critical | Add currency fields to shops table, create blade directive, replace all hardcoded $ |
| 2 | Product images in guest menu | 1–2h | High | image_url column exists. Render in guest-menu.blade.php cards |
| 3 | Cart quantity controls (+/- and remove) | 2h | High | Guest menu review modal needs increment/decrement/remove |
| 4 | Show modifier names in review modal | 1h | Medium | Replace “+ 2 options” with actual modifier names |
| 5 | Order item preview in POS ticket cards | 1–2h | High | Show what’s in the order, not just the total |
| 6 | Quick-pay buttons on POS cards | 1h | High | Cash/Card buttons directly on unpaid order cards |
| 7 | Time elapsed on POS orders | 30m | Medium | Show “4 min ago” using created_at |
| 8 | Toast notification component | 1–2h | Medium | Replace session flash with animated toasts |
| 9 | Loading skeleton states | 2h | Medium | Shimmer effects during Livewire navigation |
| 10 | Styled confirmation modals | 1–2h | Medium | Replace browser confirm() with branded modals |
| 11 | KDS visual improvements | 2h | Medium | Larger text, color-coded timers, bump animation |
| 12 | Shop dashboard bar chart | 1–2h | Medium | Replace weekly revenue list with Chart.js bar chart |
| 13 | QR code on dashboard | 1h | High | Generate + display guest menu QR code for owners |
| 14 | Settings page expansion | 3–4h | High | Currency config, receipt header, staff management, QR download |
| 15 | Staff management UI | 3–4h | High | CRUD for staff with PIN and role assignment in settings |
| 16 | Landing page build | 4–6h | Critical | Full marketing page with hero, features, pricing, FAQ |
| 17 | SEO meta tags | 30m | Medium | OG image, description, structured data |
| 18 | Production deployment | 2–3h | Critical | Server setup, MySQL, domain, SSL, env config |
| 19 | PWA icons and manifest update | 1h | Low | Proper 192/512 icons, production start_url |
| 20 | Onboarding wizard for new shops | 4–6h | High | Step-by-step first-time setup flow |
| 21 | Demo menu seeder | 1h | Medium | Pre-populate sample menu items for new shops |
| 22 | Browser print fallback for receipts | 2–3h | High | window.print() styled receipt before PrintNode setup |
| 23 | Daily shift report (printable) | 2–3h | High | End-of-day cash summary, printable format |
| 24 | WhatsApp order notification | 2h | Medium | Send owner a WhatsApp message on new orders via API |
| 25 | Arabic RTL support | 4–6h | High | RTL layout, Arabic translations for guest menu at minimum |
| 26 | Laravel Cashier integration | 4–6h | Critical | Subscription billing with Stripe |
| 27 | Self-serve signup flow | 4–6h | High | Public registration → auto shop provisioning |
| 28 | Billing settings page | 2–3h | High | Plan management, invoices, payment method |

# Revenue Projection

Conservative model for Muscat market:

| Milestone | Shops | Monthly Revenue | Timeline |
| --- | --- | --- | --- |
| Beta Launch | 2–3 (free) | 0 OMR | Week 6 |
| First Revenue | 5 shops | 75–125 OMR | Month 3 |
| Break Even on Claude Max | ~4 shops | ~80 OMR (≈ $200) | Month 3–4 |
| Sustainable | 15–20 shops | 300–500 OMR | Month 6–12 |
| Scaling | 50+ shops | 1,000+ OMR | Year 1–2 |

At 20 OMR/month per shop, you need ~4 shops to cover your Claude Max subscription. That’s the first milestone. Everything after that is profit split between you and your partner.

# How to Use This With Claude Code

Each task in the master list is designed to be a single Claude Code session. Here’s the workflow:

- Open Claude Code in your bite/ project directory

- Copy one task from the master list above

- Give Claude Code context: “Here’s the task, here are the relevant files, here’s what I want the end result to look like”

- Let Claude Code implement, test, and commit

- Review the diff, run tests, merge to main

- Move to the next task

Pro tip: For complex tasks (landing page, onboarding wizard), come back here first and we’ll plan the details together before you hand it to Claude Code. For straightforward tasks (currency fix, cart controls), Claude Code can handle them with minimal guidance.

Let’s ship this thing. — Claude